# Discounts, Refunds & Rejections — Meeting Action Items

Source: "Discounts, BRD" meeting recording/transcript — September 15, 2026, 1:06 PM (45m 47s). Attendees: Jane Kryzhevich, Christopher Jackson, Jason Hadaway, David Elges, Layla Basic, Benilda Cipcon, Matthew Reddy, Daryn James, Elena Ispas.

# 1. Confirmed Decisions (firm requirements)

## Discount & refund model

- Discounts (Signature Discount, General Discount) and refunds are tracked at the Parent Order level only — per-child dollar tracking is removed.

- Refund priority is fixed: refunds are drawn from the State Processing Fee first, then from the AX Service Fee. Refunding into the AX fee requires an explicit AFFIRM step by the user.

- A state cannot discount or refund the AX intake fee at order creation, but can refund up to 100% of the AX fee after the fact (via the AFFIRM step) to satisfy a dissatisfied customer.

## Cancel / Refund modal

- Remove "Amount Paid" per child order from the modal — no dollar amounts are shown or tracked at the child level.

- Keep the per-child checkboxes, but repurpose them as a non-financial tag only — they mark which child order(s) a refund/rejection relates to, for audit purposes, not the dollar split.

- Remove the requirement to reconcile refunded amounts against individual children.

- Display maximum refundable amounts at the top of the modal: State Fee (max), AX Fee (max), Maximum Amount Refundable — so the user doesn't have to remember the fee breakdown.

- Replace per-child refund reasoning with a free-text Notes field: user enters the refund amount and, optionally, a note explaining the reason for the refund.

- Add a "View Invoice / View Receipt" link/button on the refund and rejection processing screens, opening the invoice in a separate tab, so the user can review actual charges before deciding the refund amount. (Elena confirmed this is feasible to add.)

## Rejections

- Remove automatic refund on rejection. Rejection is decoupled from the financial refund action.

- On rejection, show the same State Fee / AX Fee / Maximum Refundable breakdown and AFFIRM logic used for cancellations; the user manually enters the amount to refund.

- Flag to QA/Matt: the previous assumption that rejection triggers an automatic refund is no longer correct and needs to be re-tested against the new manual-entry flow.

## Receipt display

- Remove per-child "refunded" tagging on the receipt (system can no longer confirm which specific child was fully refunded once tracking is at the parent level).

- Show overall refund status/total at the parent level, plus whatever detail was captured in the Notes field.

## Reporting

- Finance/Accounting and BC reporting only need one row per parent order per day summarizing that day's total refunds — no per-child refund breakdown required in the daily reports Daryn sends to states.

## Complimentary / No-Bill orders

- The existing CA "complimentary order" flow (full refund/no charge before payment) stays as-is — it wasn't captured in the BRD but is confirmed to remain in place.

- No-Bill refund handling is already in QA/in progress separately; confirmed to be compatible with the new parent-level approach (end-of-month client billing reflects any refunds applied).

## Migration / cutover

- No retroactive recalculation of historical orders under the old per-child model.

- The new parent-level model applies from a cutover date forward; everything before the cutover keeps the old logic unless IT advises otherwise.

- Existing ticket (already created by Jane) covers the edge case where an order was revoked/cancelled without a refund by mistake — refund remains available after the status change if funds are still available.

# 2. Open Questions / Follow-Ups (not yet resolved)

- Multi-state parent orders: when one order spans multiple states (e.g., Maryland + Utah children under what may be separate parent orders/receipts), how is the maximum refundable amount allocated and tracked per state? Needs a follow-up discussion with the dev team — unresolved on this call.

- Cash-collected-by-state refunds: when a state collects cash on AX's behalf (e.g., counter payment) and later needs to refund part of the AX fee, the BC/invoicing logic for netting that against what AX bills the state is not yet spelled out — Matt and Daryn flagged this as needing a separate discussion.

- No-Bill cancellations: confirm whether the system will have a refundable amount available when a No-Bill order is fully cancelled and the state no longer owes AX its fee — Jane to look into further.

- Historical order cutover mechanics: exact cutover date and whether refunding a pre-cutover order under the new model causes technical issues — being taken offline with IT (Benilda/David) for a recommendation, to report back to Jane.

- Confirm final placement of the "View Invoice" link/button across all affected screens (parent order, rejection processing page) with Elena/dev team.

# 3. Action Items

- Jane: Update the Discounts/Refunds/Rejections BRD addendum to reflect all confirmed decisions in Section 1.

- Jane: Raise the multi-state parent order refund allocation question with the development team.

- Jane: Follow up on the cash-collected-by-state and No-Bill refund logic with Matt/Daryn.

- Benilda / David / IT: Provide a recommendation on the historical order migration/cutover approach and report back to Jane.

- Elena: Confirm implementation approach for surfacing the "View Invoice" link on the relevant screens.

- Matt/QA: Re-test rejection flow against the new manual (non-automatic) refund behavior.